**Daily Scrum or Standup Meeting**

Team name: \_\_\_\_\_\_\_\_\_Group 2\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Scrum Master: \_\_\_\_\_\_\_\_\_\_\_\_Max\_\_\_\_\_\_\_\_\_\_\_

Date:\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_01-31-2023\_\_\_\_\_\_\_\_

| **Team Member** | **What did you do since the last scrum?** | **What do you plan to do before the next scrum?** | **What obstacles do you have?** |
| --- | --- | --- | --- |
| Jared | Researched React and Django plugins | React and Django integration tutorial | Integrating React with Django |
| Chase | Nothing | Work on actiivty diagrams | What is an activity diagram? How to make the swim lane |
| Satchell | Nothing | Work on database setup | Figuring out APIs to call back to |
| Max | Nothing | Work on UI diagrams | understanding layering components |
|  |  |  |  |

# Burndown

# Screenshot of you project board